# PROPOSED RESIDENTIAL ACCESS JUNCTION

# KERESFORTH ROAD, DODWORTH

# STAGE 1-2 ROAD SAFETY AUDIT RESPONSE REPORT

## F1 PROJECT DETAILS

Table F.1 – Project Details

| ### Report Title: | ### Stage 1-2 Road Safety Audit Response Report |
| --- | --- |
| ### Date: | ### 11 06 26 |
| ### Document reference and revision: | ### LTP-5872-JC-0 Rev A |
| ### Prepared by: | ### Local Transport Projects Ltd |
| ### On behalf of: | ### Keepmoat Homes |

Table F.2 – Authorisation Sheet

| ### Project: | Proposed Residential Development, Keresforth Road, Dodworth |
| --- | --- |
| ### Report Title: | Keresforth Road Dodworth Combined Stage 1&2 Road Safety Audit - Response Report |
| ### Prepared by: | ### Local Transport Projects Ltd |
| ### Name: | ### Mike Raynor |
| ### Position: | ### Associate |
| ### Signed: | ### M.Raynor |
| ### Organisation: | ### Local Transport Projects Ltd |
| ### Date: | ### 11 06 26 |
| ### Approved by (Overseeing Organisation): |  |
| ### Name: |  |
| ### Position: |  |
| ### Signed: |  |
| ### Organisation | ### Barnsley Metropolitan Borough Council |
| ### Date: |  |

## F2 INTRODUCTION

### Summary of Scheme – The scheme consists of a proposed upgrade of the existing priority junction onto Keresforth Road (Wood End Court) to provide access to a new residential development comprising 126 dwellings. The private drive to Wood End Court would be accessed via the new access road. Footways will be provided on both sides of the development access road. Keresforth Road is subject to a 30mph speed limit and is street lit.

### Stage 1-2 Road Safety Audit Details – Several Road Safety Audits have already been completed in recent years in relation to the access, with a summary provided below:

A Road Safety Audit Brief was issued to the LTP audit team in October 2022. A combined Stage 1&2 Road Safety Audit was subsequently completed in November 2022.

Due to amendments to the access design, an updated audit was requested by BMBC Highways. A new combined Stage 1&2 Road Safety Audit was subsequently completed by TMS in June 2024.

Since June 2024, there have been some minor revisions to the access design, with a new audit requested by BMBC Highways in July 2025 based on the latest access design drawings. The updated combined Stage 1&2 Road Safety Audit was issued on Monday 28th July 2025.

Due to land ownership issues, the design of the internal access road has been amended to include a priority working arrangement which has been produced by Queensbury Design in May 2026, with the combined Stage 1&2 Road Safety Audit subsequently updated to consider these proposals, as requested by BMBC Highways. The updated combined Stage 1&2 Road Safety Audit was issued on 4th June 2026.

## F3 KEY PERSONNEL

Table F.3 – Key Personnel

| ### Overseeing Organisation: | ### Barnsley Metropolitan Borough Council |
| --- | --- |
| ### RSA Team: | ### TMS Consultancy ### Audit Team Leader: ### Darren Newbold – MSc, BSc (Hons), MCIHT, MSoRSA ### Audit Team Member: ### Neal Roderick – BEng (Hons), MCIHT |
| ### Design Organisation: | ### Local Transport Projects Ltd (Jack Corbett) ### Queensbury Design (Nick Dunwoodie) |

## F4 ROAD SAFETY AUDIT DECISION LOG

Table F.4 – Road Safety Audit Decision Log

| ### Combined 1&2 RSA Problem | ### Combined 1&2 RSA Recommendation | ### Design Organisation Response | ### Overseeing Organisation Response | ### Agreed RSA Action |
| --- | --- | --- | --- | --- |
| Ref – 3.1 Location – Keresforth Road Junction with Site Access Road Summary –Poor carriageway condition may increase the risk of braking, skid and loss of control type vehicle collisions | Keresforth Road should be resurfaced for the extent of the new junction. | The RSA problem and recommendation is accepted subject to client acceptance of costs and OO approval of detailed designs. |  |  |
| Ref – 3.2 Location – Keresforth Road Junction with Site Access Road Summary –Sunken utility may be a loss of control hazard to turning vehicles | The utility cover should be reset flush with the carriageway and treated with a suitable non-slip surface with similar skid resistance to the surrounding carriageway. | The RSA problem and recommendation is accepted although this is an existing issue and the owner of the asset is unknown. The ironwork should be re-set by the asset owner if it forms an existing hazard. |  |  |
| Ref – 3.3 Location – Keresforth Road Junction with Site Access Road Summary –Poor illumination of the junction may increase the risk of darkness related vehicle collisions | The junction of Keresforth Road and the site access should be appropriately illuminated. A suitable system of street lighting should also be provided along the site access road. | The RSA problem and recommendation is accepted and the lighting of junction and access road to be reviewed at detailed design stage. |  |  |
| Ref – 3.4 Location – Site access road Summary –Lack of suitable access may result in potential vehicle damage or collisions between vehicles and pedestrians | Suitable access should be provided to the private drive (as this is a singular dwelling a 25mm dropped kerb vehicle crossover would be the most suitable means of access). | The RSA problem and recommendation is accepted. Clearly a full height kerb would not be provided and dropped kerbs to be provided at access to Wood End Court as part of detailed design. |  |  |
| Ref – 3.5 Location – Keresforth Road Junction with Site Access Road Summary – Standing water within the junction may be a potential hazard to vehicles | Suitable drainage should be provided. | The RSA problem and recommendation is accepted. Drainage details to be confirmed at detailed design stage. |  |  |
| Ref – 3.6 Location – General – cycle slips Summary – High kerbs at cycle slips may be a potential hazard to cyclists | A suitable dropped kerb should be provided at the cycle slips. | The RSA problem and recommendation is accepted. Please see latest preliminary design drawing ref: LTP 4283 P2 01 01 REV M ‘Potential Access Road Preliminary Design’. |  |  |
| Ref – 3.7 Location – Priority narrowing at Watercourse Crossing Summary – Drops at the rear of the footway may be a potential trip/fall hazard to pedestrians | Ground levels at the rear of the footways in these locations should be clarified and if necessary either a 1m level verge or a suitable pedestrian restraint system should be provided. | The RSA problem and recommendation is accepted. The design currently provides a 1.0m level berm where levels drop away, this is applicable to the northern side of the crossing only as the earthworks fall down to the footway on the southern side. The detailed design would also provide fencing whenever a level drop is 600mm or greater (whether falling to or away from the footway). |  |  |

## F5 DESIGN ORGANISATION & OVERSEEING ORGANISATION STATEMENTS

Table F.5 – Design Organisation Statement

| ### On behalf of the Design Organisation I certify that: ### The RSA actions identified in response to the road safety audit problems in this Road Safety Audit have been discussed and agreed with the Overseeing Organisation. |  |
| --- | --- |
| ### Name: |  |
| ### Signed: |  |
| ### Position: |  |
| ### Organisation: |  |
| ### Date: |  |

Table F.6 – Overseeing Organisation Statement

| ### On behalf of the Overseeing Organisation I certify that: ### The RSA actions identified in response to the Road Safety Audit problems in this Road Safety Audit have been discussed and agreed with the Design Organisation; and ### The agreed RSA actions will be progressed. |  |
| --- | --- |
| ### Name: |  |
| ### Signed: |  |
| ### Position: |  |
| ### Organisation: | ### Barnsley Metropolitan Borough Council |
| ### Date: |  |