Goldthorpe Sculpture Project

A635 Doncaster Road, Goldthorpe, Barnsley

Combined Road Safety Audit Stage 1&2 – Barnsley Metropolitan Borough Council

Response Report

- Project Details:

| Report Title: | Combined Stage 1&2 Road Safety Audit Response Report (Waterman Aspen:- SA 5278) |
| --- | --- |
| Date: | 02nd February 2026 |
| Document Reference and Revision: | Goldthorpe Roundabout Art Project :- A635 Doncaster Road, Goldthorpe - Designers Response Decision Log |
| Prepared By | Gary Jones |
| On Behalf of: | BMBC |

- Authorisation Sheet:

| Project: | SA 5278 – Goldthorpe Sculpture Project – A635 Doncaster Road, Goldthorpe |
| --- | --- |
| Report Title: | Combined Stage 1&2 Road Safety Audit Response Report SA 5278 – Goldthorpe Sculpture Project – A635 Doncaster Road |
| Prepared By: |  |
| Name: | Gary Jones |
| Position: | Group Leader Highway Design |
| Signed: |  |
| Organisation: | BARNSLEY MBC |
| Date: | 02nd February 2026 |
| Approved By |  |
| Name: | Andrew Tunnacliffe |
| Position: | Principal Engineer- Traffic |
| Signed: |  |
| Organisation: | BARNSLEY MBC |
| Date: | 02nd February 2026 |
|  | THE ABOVE SIGNATURE IS ENDORSED BY ACTING ON BEHALF OF: |
| Name: | IAN WILSON |
| Position: | SERVICE MANAGER HIGHWAY DELIVERY |
| Signed: |  |
| Organisation: | BARNSLEY MBC |
| Date |  |

- Introduction:

The proposed scheme is to deliver the installation of a 6-metre-high galvanised

steel sculpture on land adjacent to the southern side of the eastern approach to a new

access roundabout on the A635 Doncaster Road, just West of Goldthorpe, South Yorkshire.

A Combined Stage1&2 Road Safety Audit (RSA) was prepared on the 22nd January 2026 to review the installation of the sculpture in the location outlined above. The Road Safety Audit was undertaken by Waterman Aspen.

Following the completion and submission of the RSA report, the Road Safety Audit Response and specifically the Designer Organisation Response was prepared by Gary Jones.

- Key Personnel:

| Overseeing Organisation: | Barnsley Metropolitan Borough Council |
| --- | --- |
| RSA Team: | Joe Clarbour and Nathan Copley |
| Design Organisation: | Waterman Aspen |

- Road Safety Audit Decision Log : See appendices

- Design Organisation and Overseeing Organisation Statements

  - Design Organisation Statement

| On behalf of the design organisation I certify that: - The RSA ½ actions identified in response to the road safety audit problems in this road safety audit have been discussed and agreed with the Overseeing Organisation. |  |
| --- | --- |
| Name: | Gary Jones |
| Signed: |  |
| Position: | Group Leader Highway Design |
| Organisation: | Barnsley MBC |
| Date: | 02nd February 2026 |

  - Overseeing Organisation Statement

| On behalf of the Overseeing Organisation I certify that: - The RSA actions identified in response to the road safety audit problems in this road safety audit have been discussed and agreed with the design organisation; and - The agreed RSA actions will be progressed. |  |
| --- | --- |
| Name: | Andrew Tunnacliffe |
| Signed: |  |
| Position: | Principal Engineer - Traffic |
| Organisation: | BARNSLEY MBC |
| Date: | 02nd February 2026 |
|  | THE ABOVE SIGNATURE IS ENDORSED BY ACTING ON BEHALF OF: |
| Name: | IAN WILSON |
| Position: | SERVICE MANAGER HIGHWAY DELIVERY |
| Signed: |  |
| Organisation: | BARNSLEY MBC |
| Date | 13/3/26 |

Appendix A – RSA Response Report Decision Log

Appendix B – RSA Response Report Risk Assessment to Supplement Problem 7.1