# Biodiversity Enhancement & Management Plan (BEMP)

Thurgoland CE Primary School – MUGA Development (Application 2025/0605)
Prepared to discharge Condition 5
Prepared: December 2025
Relates to ecological baseline and Biodiversity Net Gain Assessment (Brooks Ecological, ER-8575-01, 23/06/2025)

## 1. Purpose of this BEMP

This Biodiversity Enhancement & Management Plan (BEMP) sets out the habitat creation, retention, enhancement and management measures required to meet Condition 5 of Planning Permission 2025/0605 for the installation of the new MUGA.

It provides:

- A clear landscape-based enhancement plan

- Management aims and prescriptions

- A timetable of delivery

- Monitoring and reporting processes

- Roles and responsibilities (school caretaker & external grounds team)

- Remedial actions if habitats do not establish as expected

This BEMP supports and complements the statutory Biodiversity Gain Plan derived from Brooks Ecological (ER-8575-01).

## 2. Overview of Habitats Affected

Based on the ecological baseline (Brooks Ecological, 2025):

- Existing habitat is modified grassland (poor condition).

- No medium, high or irreplaceable habitats occur on-site.

- Development removes approx. 0.20 Habitat Units.

- Net gain is achieved on-site through the creation of 18 native small trees in clusters adjacent to the pitch.

These new trees and retained grassland form the focus of the management plan.

## 3. Landscape / Habitat Enhancement Plan

### 3.1 New Habitat Creation (Immediate Post-Construction)

To be completed within the first planting season following MUGA works.

Habitat created:

- 18 small native trees

- Species mix: guelder rose (Viburnum opulus), goat willow (Salix caprea), spindle (Euonymus europaeus)

- Planted in clusters between the existing tree line and new MUGA fencing

- Target condition: Moderate, as defined in the Statutory Metric

### 3.2 Retained Habitats

- Amenity grassland outside the pitch footprint retained in poor condition (acceptable within metric assumptions).

- Should be reinstated if any additional disturbance occurs during construction.

### 3.3 Enhancement Opportunities

While net gain is achieved through tree planting alone, the following optional enhancements can further support biodiversity:

- Leaving small unmown margins (0.5–1m) around tree bases

- Allowing occasional flowering of clover and dandelion to support pollinators

- Reduced mowing in selected areas (2-3 cuts/year rather than weekly)

These are recommended but not essential for compliance.

## 4. Management Aims

Over the 5-year period, the school will aim to:

- Establish the 18 native trees so they reach “moderate” condition.

- Maintain grassland in stable condition, reinstating where disturbed.

- Prevent degradation, damage, or tree loss while site use changes.

- Monitor growth, canopy development and signs of stress.

- Maintain a healthy, diverse understory around planted trees.

## 5. Management Prescriptions (Years 1–5)

### 5.1 Tree Establishment and Care

Responsible: Caretaker (weekly observation) & external grounds contractor

| Task | Frequency | Detail |
| --- | --- | --- |
| Watering | Year 1 & 2 – weekly Apr–Sept | Ensure soil moist at root zone; 10–20L per tree per visit |
| Mulching | Twice annually | 5–7cm mulch ring, 1m diameter; avoid mulch touching stem |
| Stake & tie checks | Termly | Replace or loosen ties as needed |
| Formative pruning | Annually in winter | Remove crossing stems, encourage upright form |
| Weed suppression | Monthly Apr–Sept | Hand-weed or strim carefully around tree bases |
| Replacement of failed trees | As required (within next planting season) | Maintain total number of 18 trees to ensure metric compliance |

### 5.2 Grassland Management

Responsible: External grounds contractor

- Standard mowing regime to continue for amenity grass.

- Avoid scalping or damaging tree bases.

- Areas disturbed by construction must be reinstated within 1 year to poor-condition modified grassland (metric assumption).

- Do not use herbicides within 1m of tree stems.

## 6. Timetable of Delivery

| Period | Action |
| --- | --- |
| Immediately post-construction (same season) | Plant 18 native trees in locations shown on Block Plan 2158_P2 |
| Years 1–2 | Intensive establishment regime: watering, mulching, weeding, replacement of failures |
| Years 3–5 | Ongoing care: annual pruning, monitoring canopy spread, maintaining mulch rings |
| Annual (Years 1–5) | Monitoring inspection & report to LPA (if requested) |

## 7. Monitoring Plan (Years 1–5)

### Caretaker responsibilities:

- Weekly visual checks for: dried leaves, dieback, vandalism, broken ties, strimmer damage.

- Keep a simple log (tick sheet + notes).

### External contractor responsibilities:

- Annual health & condition survey.

- Photograph trees from fixed points.

- Record canopy spread, stem condition, pest/disease presence.

### Reporting:

- A brief summary should be kept on site.

- Submit to LPA only if they request evidence during compliance checks.

## 8. Remedial Action Plan

Trigger points & corrective actions:

| Issue | Trigger | Action |
| --- | --- | --- |
| Tree mortality | Any tree dies within first 5 years | Replace in next planting season with same species |
| Drought stress | Leaf scorch; canopy thinning | Increase watering frequency |
| Vandalism / breakage | Structural damage | Stake replacement / replanting |
| Grassland erosion | Bare/scalped patches | Re-seed using amenity grass mix |
| Failure to reach moderate condition | Insufficient canopy cover | Review watering, mulching, weeding; introduce formative pruning |

## 9. Personnel & Expertise

- School caretaker: Weekly inspections, watering, basic maintenance.

- External grounds maintenance contractor: Mowing, mulching, weed control, pruning.

- Ecologist (if called upon): Professional advice for replacement planting or complex issues.

## 10. Review

This BEMP will be reviewed annually by the school to ensure actions remain appropriate.

# 30-Year Habitat Monitoring & Management Plan (HMMP)

Statutory requirement under Schedule 7A – Biodiversity Net Gain

Thurgoland CE Primary School – MUGA Development
Prepared: December 2025

## 1. Purpose of the HMMP

This plan ensures that biodiversity enhancements created for the MUGA development are maintained for 30 years, as required by the statutory Biodiversity Net Gain (BNG) condition.

It guarantees long-term delivery of:

- 18 native small trees

- Retained grassland habit

- Continued achievement of net positive biodiversity value as calculated in ER-8575-01

## 2. Habitat Covered by the HMMP

- 18 native small trees (moderate condition target)

- Modified grassland (poor condition) where retained or reinstated

- Associated soil, root zone and understory vegetation

## 3. Long-Term Management Objectives (Years 1–30)

- Maintain the health, form and canopy cover of all 18 trees so they remain in moderate condition or higher.

- Prevent habitat degradation through over-mowing, scalping, or compaction.

- Sustain safe access for pupils and staff while promoting ecological value.

- Respond to climate stress events (drought, extreme rainfall, frost).

- Replace any tree lost at any point within the 30 years.

## 4. Management Prescriptions (Years 1–30)

### 4.1 Tree Maintenance

| Action | Frequency (Years 1–5) | Frequency (Years 6–30) |
| --- | --- | --- |
| Watering in drought | As required | As required |
| Mulch replenishment | Twice annually | Annually |
| Pruning | Annually | Every 2–3 years |
| Crown inspection | Annually | Annually |
| Replacement of failed trees | Within next planting season | Within next planting season |

### 4.2 Grassland Management

- Maintain standard mowing but avoid tree damage.

- No chemical spraying within 1m of stems.

- Re-seed any bare patches within 1 year of detection.

## 5. Monitoring Requirements

### 5.1 Frequency

- Annual monitoring for the full 30 years.

### 5.2 Method

Each year, an authorised person (caretaker or contractor) will:

- Photograph each tree from fixed points.

- Record canopy diameter, stem diameter, height, and visible condition.

- Note any damage, pests, or diseases.

- Note grassland condition and any areas of reinstatement.

### 5.3 Reporting

- A short annual report is stored at school.

- Only submitted to LPA if requested or if significant habitat failure occurs.

## 6. Trigger Points & Corrective Actions

| Trigger | Corrective Action |
| --- | --- |
| Tree fails | Replace within next planting season |
| Decline in canopy cover | Increase watering, review mulching and pruning |
| Damage from mowing | Adjust maintenance practices; retrain contractor |
| Soil compaction | Mulch, aerate soil, restrict access |
| Grass areas degrade | Re-seed and reinstate quickly |

## 7. How the School Will Secure 30-Year Delivery

- The school caretaker will maintain a BNG maintenance file (logs, photos, notes).

- The external grounds contractor will incorporate requirements into their contracted schedule.

- Replacement costs for failed trees will be allocated within premises budget planning.

- School leadership will maintain oversight to ensure continuity over staffing changes.

## 8. Review Procedure

- Formal review every 5 years by the school and contractor together.

- Adjustments made if climate conditions or site use materially change.