This method statement has been written in conjunction with the companies site Health & Safety policy and procedures.

The parking of vehicles of site operatives and visitors:

Site parking is to be allocated site initially utilising Redbrook Mill Close. Additional parking will be by use of the new access drives, all operatives and visitors will be informed that they are not to park on Redbrook Road and will be told to immediately remove their vehicle if they do so.

Means of access for construction traffic:

All deliveries will be informed to strictly turn left out of the site, the use of horns will be strictly prohibited. This information will be communicated with suppliers at the early stages and to operatives on site induction.

Loading and unloading of plant and materials

All unloading will be undertaken on site only. And will only be undertaken from 8AM to 6PM Monday to Friday. Times of 8:30 – 9:15 and 16:30- 18:00 will planned to be avoided due to the increase in traffic at commuting times.

Storage of plant and materials used in constructing the development

Allocated areas will be allowed for safe storage of plant and materials which will help allocate separate parking for site vehicles, this should then minimise the spread of materials, which can make an unsafe site with no parking for vehicles due to limited managed space.

The erection and maintenance of security hoarding including decorative displays and facilities for public viewing:

Temporary ‘Heras’ security fencing will be erected to the new opening which will be formed at the early stage to ensure access is provided, all other site boundaries will maintain the existing walls with palisade panels for increased security. Daily recorded inspections will be undertaken to ensure any damages are rectified. Safety signs will be placed on the site entrance gates.

Wheel washing facilities

Wheel washing will be provided where required especially at the early stages, to be completed on site available prior to the shared drives being complete, once the road is complete all deliveries will be complete from the tarmac surface, wheel washing will be still present if required. While large excavations with materials taken off site are undertaken, we will also commission the use of a road sweeper, when required.

Measures to control the emission of dust/dirt and noise during construction.

Debris netting will be used where required to prevent dust and dirt leaving the site. Our site hours will be 8AM to 5PM Monday to Friday with few Saturday mornings, noise will be kept to a minimum other than the generally day to day running of the site. The use of radios will be internal only.