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This method statement has been written in conjunction with the companies site Health & Safety policy and procedures.

	The parking of vehicles of site operatives and visitors:

	Site parking is to be allocated site initially utilising Redbrook Mill Close.  Additional parking will be by use of the new access drives, all operatives and visitors will be informed that they are not to park on Redbrook Road and will be told to immediately remove their vehicle if they do so. 



	
Means of access for construction traffic:

	All deliveries will be informed to strictly turn left out of the site, the use of horns will be strictly prohibited.   This information will be communicated with suppliers at the early stages and to operatives on site induction.



	Loading and unloading of plant and materials

	All unloading will be undertaken on  site only. And will only be undertaken from 8AM to 6PM Monday to Friday.  Times of 8:30 – 9:15 and 16:30- 18:00 will planned to be avoided due to the increase in  traffic at commuting times.



	Storage of plant and materials used in constructing the development

	Allocated areas will be allowed for safe storage of plant and materials which will help allocate separate parking for site vehicles, this should then minimise the spread of materials, which can make an unsafe site with no parking for vehicles due to limited managed space.



	
The erection and maintenance of security hoarding including decorative displays and facilities for public viewing:

	Temporary ‘Heras’ security fencing will be erected to the new opening which will be formed at the early stage to ensure access is provided, all other site boundaries will maintain the existing walls with palisade panels for increased security.  Daily recorded inspections will be undertaken to ensure any damages are rectified. Safety signs will be placed on the site entrance gates.



	Wheel washing facilities

	Wheel washing will be provided where required especially at the early stages, to be completed on site available prior to the shared drives being complete, once the road is complete all deliveries will be complete from the tarmac surface, wheel washing will be still present if required.  

While large excavations with materials taken off site are undertaken, we will also commission the use of a road sweeper, when required.



	Measures to control the emission of dust/dirt and noise during construction.

	Debris netting will be used where required to prevent dust and dirt leaving the site.  

Our site hours will be 8AM to 5PM Monday to Friday with few Saturday mornings, noise will be kept to a minimum other than the generally day to day running of the site.  The use of radios will be internal only.
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The parking of vehicles of site operatives and visitors:  

Site parking is to be allocated site   initially utilising Redbrook Mill Close .  Additional parking will be by  use of the new access   drives , all operatives and visitors will be informed that they are not to park on  Redbrook   Road   and will be told to immediately remove their vehicle if they do s o.    

 

Means of access for construction traffic:  

All deliveries will   be informed to strictly turn left out of the site, the use of horns will be strictly  prohibited .      This information will be  communicated   with suppliers at the early stages and to  operatives   on site induction.  

 

Loading and unloading of plant and materials  

All  unloading will be undertaken on    site only . And will only be undertaken from 8AM to  6 PM Monday  to Friday.    Times of 8:30  –   9: 15   and  16 : 30 -   18 : 00   will planned to be avoided due to the increase in   traffic   at  commuting times .  

 

Storage of plant and  materials used in constructing the development  

A llocated areas will be allowed for safe storage of plant and materials which will help allocate  separate parking for site vehicles ,  this should then minimise the spread of materials, which can make  an  unsafe site with no parking for vehicles due to limited managed space.  

 

The erection and maintenance of security hoarding including decorative displays and  facilities for public viewing:  

Temporary ‘Heras’ security fencing will be erected   to the new opening which will be formed at the  early stage to ensure access is provided,   all other   site boundaries   will maintain the existing walls  with palisade panels for increased security .    D aily recorded inspections will be undertaken to ensure  any d amages are rectified. Safety signs will be placed on the site entrance gates .  

 

Wheel washing facilities  

W heel washing  will be provided where required especially at the early stages,  to be complete d   on  site available prior to the   shared drives   being complete, once the road is complete all deliveries will  be complete from the tarmac surface, wheel washing will be still present if required.       While large excavations with materials taken off site  are undertaken, we will also commission the use  of a road sweeper , when required .  

 

Measures to control the emission of dust/dirt and noise during construction.  

D ebris   netting   will be used where required   to prevent  dust and dirt leaving the site.       Our site hours will be 8AM to 5PM Monday to Friday with few Saturday mornings, noise will be kept  to a minimum other than the generally day to day running of the site.    The use of radios will be  internal only.  

     

